## Feasibility Studies

## Story ID: 1

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **1** | Dedicated account creation/login/out page | 2 | 2 |
| **2** | Text boxes for input of user/password | 2.5 | 2.5 |
| **3** | Drop down box for user type | 2 | 2 |
| **4** | Send Information to server (if it exists) | 3 | 2 |
|  | Story Points: 4 Total Hours: | 9.5 | 8.5 |

## It all took the correct time due to learning how to do the task and implementing them to our website, the only one that didn’t take the time needed was sending information to server because that was an easy installation and worked quite easy with Django tutorials.

## Story ID: 2

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **1** | Button on home page | 1.5 | 1 |
| **2** | Changes text if logged in/out | 1.5 | 1.5 |
|  | Story Points: 2 Total Hours: | 3 | 2.5 |

## Over estimated the time for the button to function on the home page but it was simple to implement. The changes text if logged in/ out was took the estimated time and worked well.

## Story ID: 11

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **1** | Basic homepage with some text | 3 | 3 |
|  | Story Points: 1 Total Hours: | 3 | 3 |

**The basic homepage with some text took the correct time because it took while to get it functionality to work and get the design of the homepage correct.**